ScholarLink Engineering Backlog

Product: ScholarLink
Document Type: Engineering Backlog
Version: 1.0
Related Documents: PRD v2.1, TRD v1.0, Database Schema v1.0, API Specification v1.0, Engineering Specs v1.0
Primary Audience: Engineering, Technical PM, Product Manager, QA
Date: August 25, 2026

1. Purpose

This backlog converts ScholarLink requirements into implementation work that can be planned into sprints.

Each epic includes:

- Objective

- Features

- User stories

- Technical tasks

- Dependencies

- Priority

- Acceptance criteria

Priority levels:

- P0 — required for MVP launch

- P1 — important for pilot quality

- P2 — useful but can follow after initial launch

2. Epic 1 — Engineering Foundation

Priority: P0

Objective

Establish the repository, environments, coding standards, CI/CD, shared configuration, and base application structure.

Features

- Monorepo setup

- Frontend application

- Backend application

- Shared packages

- Environment configuration

- CI/CD pipeline

- Development/staging/production environments

User Story

As an engineering team, we need a consistent development foundation so that frontend and backend work can be developed, tested, and deployed reliably.

Technical Tasks

- Create GitHub repository.

- Configure monorepo structure.

- Create Next.js frontend.

- Create NestJS backend.

- Enable TypeScript strict mode.

- Configure ESLint.

- Configure formatting.

- Configure environment variable validation.

- Configure shared types package.

- Configure API client structure.

- Configure Prisma.

- Configure PostgreSQL.

- Configure Redis.

- Configure staging environment.

- Configure production environment.

- Configure Vercel deployment.

- Configure backend hosting.

- Configure GitHub Actions.

- Protect production branch.

- Require pull-request checks.

Dependencies

None.

Acceptance Criteria

- Frontend builds successfully.

- Backend builds successfully.

- Database connection works.

- Redis connection works.

- CI blocks failing lint/tests/builds.

- Staging deploys automatically after approved merge.

- Production deployment uses controlled workflow.

- Secrets are not stored in the repository.

3. Epic 2 — Multi-Tenant Organization Foundation

Priority:

P0

Objective

Create organization-level isolation and configuration.

Features

- Organizations

- Organization profile

- Organization settings

- Tenant-aware backend context

- Cross-tenant protection

User Stories

As a Super Admin, I want my organization to have its own ScholarLink workspace so that our data remains separate from other organizations.

As a platform operator, I want tenant isolation enforced so that one client can never access another client’s data.

Technical Tasks

- Create organizations table.

- Create organization_settings.

- Add tenant IDs to business entities.

- Implement organization context resolver.

- Implement tenant-scoped repository/service helpers.

- Add tenant guards.

- Implement organization profile API.

- Implement organization settings API.

- Add tenant test utilities.

- Add cross-tenant integration tests.

- Evaluate PostgreSQL Row Level Security.

Dependencies

Epic 1.

Acceptance Criteria

- Every protected request resolves organization context.

- Org A cannot read Org B data.

- Org A cannot modify Org B data.

- Manipulating IDs does not bypass tenant restrictions.

- Organization settings persist independently by tenant.

4. Epic 3 — Authentication & Session Management

Priority:

P0

Objective

Implement secure email/password authentication.

Features

- Login

- Logout

- Refresh session

- Forgot password

- Reset password

- Account-state enforcement

User Stories

As a user, I want to log into ScholarLink securely so that I can access my account.

As a user, I want to reset my password if I forget it.

Technical Tasks

- Implement Argon2id password hashing.

- Create authentication service.

- Implement access tokens.

- Implement refresh tokens.

- Implement rotation.

- Store refresh token securely.

- Configure HttpOnly cookie.

- Implement login endpoint.

- Implement refresh endpoint.

- Implement logout endpoint.

- Implement password reset token generation.

- Implement reset flow.

- Add brute-force protection.

- Add login rate limiting.

- Add authentication audit events.

- Add session invalidation.

Dependencies

Epics 1 and 2.

Acceptance Criteria

- Valid credentials authenticate user.

- Incorrect credentials fail without exposing account details.

- Archived/suspended accounts cannot authenticate.

- Refresh token rotation works.

- Logout revokes session.

- Password reset tokens expire.

- Passwords and tokens never appear in logs.

5. Epic 4 — RBAC & Permissions

Priority:

P0

Objective

Implement flexible role-based access control.

Features

- Roles

- Permissions

- User-role assignment

- Permission guards

- Role compatibility rules

User Stories

As a Super Admin, I want users to receive the correct permissions based on their roles.

As an engineer, I want authorization rules centralized so that permissions are not hard-coded inconsistently.

Technical Tasks

- Create roles table.

- Create permissions table.

- Create user roles.

- Create role permissions.

- Seed Super Admin.

- Seed Mentor.

- Seed Scholar.

- Implement permission decorators.

- Implement permission guards.

- Implement object-level authorization.

- Add incompatible role rule.

- Add role assignment APIs.

- Add authorization tests.

Dependencies

Epic 3.

Acceptance Criteria

- Super Admin gets admin permissions.

- Mentor cannot access admin-only endpoints.

- Scholar cannot verify assignments.

- Mentor+Super Admin is allowed.

- Mentor+Scholar is rejected.

- Backend permissions remain authoritative even if UI is manipulated.

6. Epic 5 — User Management & Invitations

Priority:

P0

Objective

Allow admins to create, invite, manage, and archive users.

Features

- Create user

- Invitation generation

- Invitation expiry

- Reminder emails

- Registration

- User directory

- Archive/restore

User Stories

As a Super Admin, I want to invite scholars and mentors so that they can create accounts themselves.

As an invited user, I want a secure link that allows me to complete registration.

Technical Tasks

- Create user management APIs.

- Create invitations table.

- Generate secure invitation tokens.

- Store token hashes.

- Implement 48-hour expiry.

- Implement invitation validation.

- Implement registration endpoint.

- Add reminder job at 24 hours.

- Add second reminder near expiry.

- Add resend invitation.

- Add invitation statuses.

- Build user list UI.

- Build user detail UI.

- Build invitation UI.

- Implement archive/restore.

- Add relevant audit events.

Dependencies

Epics 3 and 4.

Acceptance Criteria

- Invitation link expires after 48 hours.

- Two reminders are sent if registration remains incomplete.

- Registered invitation cannot be reused.

- Expired invitations can be regenerated.

- Archived users remain historically available.

- Duplicate organization email is rejected.

7. Epic 6 — Bulk User Import

Priority:

P0

Objective

Allow admins to add large scholar and mentor rosters efficiently.

Features

- CSV upload

- Validation

- Import preview

- Partial failures

- Error reporting

User Story

As a Super Admin, I want to bulk-upload users so that I do not have to manually create every scholar and mentor.

Technical Tasks

- Define CSV template.

- Implement upload parser.

- Validate required columns.

- Validate email.

- Validate roles.

- Detect duplicates.

- Detect existing users.

- Build import preview.

- Build import results.

- Support partial failures.

- Add async processing for large files if needed.

- Add downloadable failure report.

Dependencies

Epic 5.

Acceptance Criteria

- Valid CSV imports users.

- Invalid rows do not corrupt successful rows.

- Admin sees row-level errors.

- Duplicate users are identified.

- Import summary shows totals.

8. Epic 7 — Program Management

Priority:

P0

Objective

Allow organizations to create and manage multiple programs.

Features

- Program create

- Edit

- Activate

- Complete

- Archive

- Program membership

User Story

As a Super Admin, I want to manage multiple programs so that ScholarLink can support different cohorts and initiatives.

Technical Tasks

- Create programs table.

- Create program membership table.

- Implement CRUD APIs.

- Implement state transitions.

- Build program list.

- Build program detail.

- Build create/edit UI.

- Add archive workflow.

- Add membership APIs.

- Add program filters.

- Add audit events.

Dependencies

Epics 2 and 4.

Acceptance Criteria

- Admin can create multiple programs.

- Program state transitions work.

- Archived programs disappear from active views.

- Historical program data remains available.

9. Epic 8 — Course Management

Priority:

P0

Objective

Allow admins to create courses inside programs.

Features

- Course create

- Edit

- Archive

- Course membership

- Multiple courses per scholar

User Story

As a Super Admin, I want courses grouped under programs so that learners and mentors can be organized correctly.

Technical Tasks

- Create courses table.

- Create course membership table.

- Implement course APIs.

- Implement membership APIs.

- Build course list.

- Build course detail.

- Build create/edit screens.

- Add course tabs.

- Add course filters.

- Add archive behavior.

- Add historical membership handling.

Dependencies

Epic 7.

Acceptance Criteria

- Program can have multiple courses.

- Scholar can join multiple courses.

- Mentor can join multiple courses.

- Course archive preserves assignments, resources, and attendance.

10. Epic 9 — Sort or Pair Module

Priority:

P0

Objective

Implement mentor-to-course and mentor-to-scholar assignment workflows.

Features

- Assign mentors to courses

- Pair scholars with mentors

- Multiple mentors per scholar

- Reassign mentor

- Pairing history

- Bulk pairing

User Stories

As a Super Admin, I want to pair scholars with mentors so that responsibility is clearly assigned.

As a Super Admin, I want to reassign scholars without losing historical relationships.

Technical Tasks

- Create mentor-scholar assignment table.

- Implement mentor-course assignment.

- Implement bulk scholar pairing.

- Implement pairing filters.

- Implement add-another-mentor behavior.

- Implement reassignment.

- End old relationships with timestamps.

- Build Sort or Pair interface.

- Add bulk selection.

- Add assigned/unassigned filters.

- Build reassignment confirmation.

- Add audit events.

Dependencies

Epics 5 and 8.

Acceptance Criteria

- Scholar can have multiple mentors.

- Mentor can have multiple scholars.

- Duplicate active pairing fails.

- Reassignment preserves historical pairing.

- Pairing actions are tenant-safe.

- Bulk pairing succeeds reliably.

11. Epic 10 — Resource Management

Priority:

P0

Objective

Allow mentors to upload and distribute resources.

Features

- File uploads

- External links

- Course targeting

- Selected scholar targeting

- Download control

- Archive

User Story

As a Mentor, I want to share resources with my scholars so that they can access learning material from one place.

Technical Tasks

- Configure Cloudflare R2.

- Build upload authorization API.

- Generate secure object keys.

- Validate 20 MB max size.

- Validate file types.

- Create resources table.

- Create resource targets.

- Implement direct upload.

- Confirm upload completion.

- Implement signed access URLs.

- Implement allow-download logic.

- Add external URL resources.

- Build Resource Center UI.

- Build upload UI.

- Add upload progress.

- Add archive workflow.

- Add orphan upload cleanup job.

Dependencies

Epics 4, 8, and infrastructure.

Acceptance Criteria

- Files up to 20 MB upload successfully.

- Oversized files are rejected.

- Unsupported types are rejected.

- Restricted resources are permission protected.

- Scholar only sees permitted resources.

- External links work.

- Archived resources remain historical.

12. Epic 11 — Assignment Creation & Publishing

Priority:

P0

Objective

Enable mentors to create and publish assignments.

Features

- Draft assignments

- Course or selected-scholar targeting

- Resource linking

- Mandatory deadline

- Publish workflow

User Story

As a Mentor, I want to create assignments with deadlines and resources so that scholars know what work is expected.

Technical Tasks

- Create assignments table.

- Create assignment targets.

- Create assignment resource links.

- Build create assignment API.

- Validate deadline.

- Build Draft state.

- Implement publish transaction.

- Generate scholar assignment rows.

- Schedule reminders.

- Create notifications.

- Build assignment creation UI.

- Build assignment detail.

- Add audience selector.

Dependencies

Epics 8, 9, and 10.

Acceptance Criteria

- Assignment cannot publish without deadline.

- Course-wide assignment targets all eligible scholars.

- Selected-scholar assignment only targets selected scholars.

- Linked resources display correctly.

- Publishing creates scholar states.

13. Epic 12 — Assignment Editing & Change Requests

Priority:

P0

Objective

Implement the 60-minute direct-edit window and admin-approved changes afterward.

Features

- 60-minute edit window

- Edit timer

- Locked state

- Change request

- Admin approval/rejection

User Story

As a Mentor, I want a short correction window after publishing while preventing silent changes later.

Technical Tasks

- Calculate edit_window_expires_at.

- Restrict PATCH after expiry.

- Build edit timer UI.

- Create change request table.

- Implement request API.

- Build request UI.

- Build admin request queue.

- Implement approve/reject.

- Apply approved changes transactionally.

- Reschedule reminders if deadline changes.

- Notify affected scholars.

- Audit previous/new values.

Dependencies

Epic 11.

Acceptance Criteria

- Mentor edits directly within 60 minutes.

- Edit fails after expiry.

- Change request can be submitted after lock.

- Only authorized admin can approve.

- Deadline change updates reminders.

- Old values remain auditable.

14. Epic 13 — Scholar Assignment Completion

Priority:

P0

Objective

Allow scholars to track assignment work and declare external completion.

Features

- Assignment list

- Assignment detail

- In Progress

- Mark as Done

- Optional note

- Pending verification

User Story

As a Scholar, I want to mark externally submitted work as done so that my mentor knows it is ready for review.

Technical Tasks

- Create scholar assignment state model.

- Build scholar assignment APIs.

- Add Start action.

- Add Mark as Done.

- Store server timestamp.

- Calculate late state.

- Store optional note.

- Create mentor notification.

- Build scholar assignment UI.

- Add status badges.

- Add overdue state.

- Add comments/history.

Dependencies

Epic 11.

Acceptance Criteria

- Scholar only accesses assigned tasks.

- Mark as Done records server time.

- Late state is calculated correctly.

- Optional note is stored.

- Mentor receives notification.

- Scholar sees Pending Verification.

15. Epic 14 — Assignment Verification & Resubmission

Priority:

P0

Objective

Enable mentors to verify externally submitted assignments.

Features

- Verification queue

- Approve

- Reject

- Request resubmission

- Late verification

- Earned credit

- Mentor comments

User Story

As a Mentor, I want to verify scholar submissions so that progress reflects confirmed work.

Technical Tasks

- Build verification queue API.

- Build verification queue UI.

- Implement Approve.

- Implement Reject.

- Implement Resubmission Required.

- Require reason where necessary.

- Calculate late credit.

- Implement resubmission loop.

- Store comments.

- Handle concurrency.

- Add audit records.

- Trigger progress recalculation.

Dependencies

Epic 13.

Acceptance Criteria

- Mentor can approve authorized scholars only.

- Reject/resubmission requires reason.

- On-time approval receives full credit.

- Late approval applies configured penalty.

- Scholar receives status update.

- Duplicate concurrent verification does not overwrite state incorrectly.

16. Epic 15 — Admin Verification Override

Priority:

P1

Objective

Allow Super Admins to correct mentor verification decisions with full audit history.

User Story

As a Super Admin, I want to override a verification when necessary so that incorrect records can be corrected without losing history.

Technical Tasks

- Build override API.

- Require reason.

- Build admin confirmation UI.

- Save old/new state.

- Trigger progress recalculation.

- Notify relevant users if required.

- Audit operation.

Dependencies

Epic 14.

Acceptance Criteria

- Mentor cannot use admin override.

- Reason is mandatory.

- Previous state remains visible in audit.

- Progress recalculates correctly.

17. Epic 16 — Meeting Management

Priority:

P0

Objective

Allow admins and mentors to schedule virtual and physical sessions.

Features

- Create meeting

- Edit meeting

- Cancel meeting

- Participants

- External link

- Scheduled/unscheduled sessions

User Story

As a Mentor, I want to schedule program sessions so that scholars know when and where to attend.

Technical Tasks

- Create meetings table.

- Create participants table.

- Build meeting APIs.

- Build create/edit UI.

- Add virtual/physical type.

- Add external URL.

- Add participant selection.

- Add notifications.

- Add cancellation workflow.

- Add unscheduled session flow.

Dependencies

Epics 8 and 9.

Acceptance Criteria

- Meeting can be scheduled.

- Relevant scholars are selectable.

- Changes notify participants.

- Cancellation preserves history.

- Unscheduled sessions can be created.

18. Epic 17 — Attendance Management

Priority:

P0

Objective

Allow mentors to quickly record scholar attendance.

Features

- Present/Absent/Excused

- Bulk attendance

- Mark All Present

- Unscheduled attendance

- Corrections

User Story

As a Mentor, I want to record attendance quickly so that participation is accurately tracked.

Technical Tasks

- Create attendance table.

- Build attendance API.

- Build roster UI.

- Add Mark All Present.

- Add exception editing.

- Implement bulk save.

- Implement attendance correction.

- Require correction reason.

- Add audit records.

- Trigger progress recalculation.

Dependencies

Epic 16.

Acceptance Criteria

- One attendance record per scholar/session.

- Bulk attendance saves correctly.

- Excused status is supported.

- Corrections preserve original values in audit.

- Unauthorized users cannot modify attendance.

19. Epic 18 — Progress Engine

Priority:

P0

Objective

Calculate scholar progress based on assignment performance and attendance.

Features

- Assignment score

- Attendance score

- Overall progress

- Configurable weights

- Historical snapshots

User Story

As a Scholar, I want to see my progress so that I understand how I am performing.

Technical Tasks

- Implement assignment score calculation.

- Implement attendance rate.

- Exclude Excused from denominator.

- Implement configurable weights.

- Normalize weights when component has no data.

- Implement progress recalculation service.

- Create snapshots.

- Add progress API.

- Build scholar progress UI.

- Add Admin/Mentor progress displays.

Dependencies

Epics 14 and 17.

Acceptance Criteria

- Default formula is 70/30.

- Admin-configured weights are honored.

- Excused sessions do not reduce attendance.

- Late-credit deductions affect assignment score.

- Missing attendance does not incorrectly produce 0%.

- Score recalculates after relevant changes.

20. Epic 19 — At-Risk Scholar Engine

Priority:

P1

Objective

Automatically identify scholars needing attention.

Features

- Configurable thresholds

- At-risk status

- At-risk reason

- Dashboard alerts

User Story

As a Super Admin, I want to identify scholars who are falling behind so that the organization can intervene early.

Technical Tasks

- Implement threshold settings.

- Implement at-risk evaluator.

- Add overdue count rule.

- Add attendance rule.

- Add assignment score rule.

- Store/expose reason codes.

- Recalculate after relevant events.

- Build Admin at-risk list.

- Add scholar detail reason display.

- Add dashboard metric.

Dependencies

Epic 18.

Acceptance Criteria

- Admin can configure thresholds.

- Scholar becomes At Risk when a configured condition is met.

- Reasons are visible to authorized users.

- Lifecycle states override calculated risk where appropriate.

21. Epic 20 — In-App Notifications

Priority:

P0

Objective

Provide persistent, real-time notifications.

Features

- Notification center

- Unread count

- Read/unread

- WebSocket delivery

- Deep linking

User Story

As a user, I want to receive important updates in real time so that I know when action is required.

Technical Tasks

- Create notifications table.

- Implement notification service.

- Configure Socket.IO.

- Authenticate WebSocket.

- Add user rooms.

- Build notification APIs.

- Build notification UI.

- Implement unread count.

- Implement mark read/all read.

- Add deep-link metadata.

- Add reconnect behavior.

Dependencies

Epics 3 and Redis infrastructure.

Acceptance Criteria

- Online users receive notifications without page reload.

- Offline users see persisted notifications after returning.

- User cannot subscribe to another user’s events.

- Unread count remains accurate.

22. Epic 21 — Email Notifications

Priority:

P0

Objective

Deliver important transactional emails.

Features

- Resend integration

- Email queue

- Retry

- Templates

User Stories

As an invited user, I want to receive registration information by email.

As a scholar, I want important deadline and account notifications by email where configured.

Technical Tasks

- Configure Resend.

- Implement email service abstraction.

- Implement BullMQ email queue.

- Create invitation template.

- Create reminder template.

- Create password reset template.

- Create assignment template.

- Create meeting template.

- Add retry/backoff.

- Add delivery status tracking.

- Add monitoring for failures.

Dependencies

Epics 5 and 20.

Acceptance Criteria

- Invitation emails send.

- Retry occurs after transient provider failure.

- Failed email does not roll back core business transaction.

- Delivery status is tracked.

23. Epic 22 — Background Jobs & Scheduler

Priority:

P0

Objective

Handle time-based and asynchronous tasks reliably.

Features

- Redis

- BullMQ

- Scheduled reminders

- Overdue processing

- Report jobs

- Failed-job monitoring

Technical Tasks

- Configure Redis.

- Configure BullMQ.

- Create worker process.

- Add invitation jobs.

- Add assignment reminder jobs.

- Add overdue job.

- Add email jobs.

- Add report jobs.

- Add retry policies.

- Add idempotent job IDs.

- Add failed job monitoring.

Dependencies

Infrastructure foundation.

Acceptance Criteria

- Jobs survive API request lifecycle.

- Retries do not create duplicates.

- Failed jobs are observable.

- Deadline reminders execute at correct times.

24. Epic 23 — Admin Dashboard

Priority:

P0

Objective

Provide organization-wide operational visibility.

Features

- Summary metrics

- Attention required

- Real-time updates

- Filters

User Story

As a Super Admin, I want to understand the health of my programs from one dashboard.

Technical Tasks

- Build dashboard aggregate API.

- Implement metrics.

- Add filters.

- Implement caching.

- Add cache invalidation.

- Add WebSocket refresh event.

- Build dashboard UI.

- Add metric cards.

- Add at-risk list.

- Add pending registrations.

- Add pending verifications.

- Add overdue metrics.

Dependencies

Most core data epics.

Acceptance Criteria

- Dashboard is tenant scoped.

- Filters update data correctly.

- Relevant changes appear near-real-time.

- Metrics agree with underlying transactional data.

25. Epic 24 — Mentor Dashboard

Priority:

P0

Objective

Give mentors a task-focused operational home.

Features

- My scholars

- Pending verifications

- Upcoming meetings

- Overdue work

- Course summary

User Story

As a Mentor, I want to immediately see what requires my attention.

Technical Tasks

- Build mentor dashboard API.

- Build dashboard UI.

- Add pending verification cards.

- Add scholar summary.

- Add upcoming meetings.

- Add overdue tasks.

- Add recent resource information.

Dependencies

Core assignment, attendance, course, pairing epics.

Acceptance Criteria

- Mentor only sees authorized courses/scholars.

- Outstanding actions are prioritized.

- Dashboard works on mobile.

26. Epic 25 — Scholar Dashboard

Priority:

P0

Objective

Give scholars a simple personalized home.

Features

- Upcoming tasks

- Overdue tasks

- Progress

- Attendance

- Meetings

- Recent resources

User Story

As a Scholar, I want to see what I need to do next without searching through the platform.

Technical Tasks

- Build scholar dashboard API.

- Build mobile-first UI.

- Add assignment cards.

- Add upcoming meeting.

- Add progress summary.

- Add attendance.

- Add recent resources.

- Add notification count.

Dependencies

Core Scholar functionality.

Acceptance Criteria

- Scholar only sees own/private performance.

- Other scholar performance is not exposed.

- Upcoming and overdue tasks are clearly differentiated.

- Mobile view is fully usable.

27. Epic 26 — Analytics

Priority:

P1

Objective

Provide live/near-real-time program, course, mentor, and scholar analytics.

Features

- Program analytics

- Course analytics

- Scholar analytics

- Mentor operational analytics

Technical Tasks

- Define aggregate queries.

- Add appropriate indexes.

- Implement analytics services.

- Add Redis caching.

- Implement event-driven invalidation.

- Build analytics APIs.

- Build charts/tables.

- Add program/course/date filters.

Dependencies

Progress, attendance, assignment, and dashboard data.

Acceptance Criteria

- Analytics reflect underlying data.

- Cross-tenant results are impossible.

- Filters are correct.

- Mentor score emphasizes operational activity rather than scholar outcome alone.

28. Epic 27 — Reports & Export

Priority:

P1

Objective

Allow Super Admins to export operational and performance reports.

Features

- Report generator

- CSV

- XLSX

- Async processing

- Secure downloads

User Story

As a Super Admin, I want to export program information so that I can share results with stakeholders.

Technical Tasks

- Create report export table.

- Implement report queue.

- Generate CSV.

- Generate XLSX.

- Store output in R2.

- Generate temporary signed URLs.

- Add expiry.

- Build report UI.

- Add processing states.

- Add failure handling.

- Audit exports.

Dependencies

Epic 22 and relevant analytics/data modules.

Acceptance Criteria

- Authorized admins can generate reports.

- Reports respect selected filters.

- Generated files are tenant safe.

- Large reports process asynchronously.

- Expired reports cannot be downloaded using stale links.

29. Epic 28 — Audit Log

Priority:

P0

Objective

Maintain immutable historical accountability.

Features

- Audit capture

- Audit search

- Audit detail

- Super Admin only

User Story

As a Super Admin, I want to review significant historical changes so that important actions remain accountable.

Technical Tasks

- Create audit service.

- Create audit table.

- Add audit hooks to critical services.

- Sanitize sensitive values.

- Build audit APIs.

- Build Admin audit list.

- Build filters.

- Build old-vs-new detail.

- Restrict to Super Admin permission.

Dependencies

Cross-cutting.

Acceptance Criteria

- Critical actions generate audit rows.

- Audit rows cannot be edited through application.

- Sensitive secrets are never included.

- Non-admin users cannot access audit logs.

30. Epic 29 — PWA & Offline Experience

Priority:

P1

Objective

Make ScholarLink installable and resilient on mobile networks.

Features

- Manifest

- Service worker

- Installability

- App shell caching

- Offline banner

- Read-only cached content

User Story

As a Scholar, I want ScholarLink to behave like an app on my phone and remain useful on weak connections.

Technical Tasks

- Configure PWA manifest.

- Configure icons.

- Configure service worker.

- Cache static assets.

- Cache selected read requests.

- Add offline detector.

- Build offline banner.

- Disable sensitive writes offline.

- Add update/version strategy.

- Test Android install.

- Test iOS behavior.

- Test desktop install where supported.

Dependencies

Frontend maturity.

Acceptance Criteria

- App is installable on supported browsers.

- Previously loaded safe content can be read offline.

- High-integrity write operations do not pretend to succeed offline.

- New release updates cache correctly.

31. Epic 30 — Monitoring, Logging & Error Tracking

Priority:

P0

Objective

Make production failures observable.

Features

- Application monitoring

- Error tracking

- Structured logging

- Health checks

- Alerts

Technical Tasks

- Configure Sentry or equivalent.

- Configure frontend error reporting.

- Configure backend error reporting.

- Add request IDs.

- Add structured logs.

- Add health endpoints.

- Monitor database connectivity.

- Monitor Redis.

- Monitor queue.

- Monitor email failures.

- Add alerting.

- Set technical log retention to 30 days.

Dependencies

Infrastructure.

Acceptance Criteria

- Unexpected frontend/backend exceptions appear in monitoring.

- Critical worker failures alert the engineering team.

- Request can be traced using request ID.

- Secrets do not appear in logs.

32. Epic 31 — Backup & Disaster Recovery

Priority:

P0

Objective

Protect platform data from infrastructure or operational failure.

Features

- Daily database backups

- Restore procedure

- Backup monitoring

- R2 protection

Technical Tasks

- Enable managed PostgreSQL backups.

- Define retention period.

- Document restoration.

- Perform restore test.

- Configure R2 lifecycle/versioning strategy where appropriate.

- Add backup failure alerts.

- Create disaster recovery runbook.

Dependencies

Production infrastructure.

Acceptance Criteria

- Daily backup runs successfully.

- Backup restoration has been tested.

- Recovery process is documented.

- Backup failures are visible.

33. Epic 32 — Security Hardening

Priority:

P0

Objective

Reduce common application and SaaS security risks before pilot launch.

Features

- Rate limiting

- Security headers

- Input validation

- Tenant security

- Upload security

- Authorization testing

Technical Tasks

- Add helmet/security headers.

- Configure CORS correctly.

- Configure CSRF protections where relevant.

- Add rate limiting.

- Review DTO validation.

- Review mass-assignment risks.

- Review signed URLs.

- Add tenant penetration tests.

- Add object-level authorization tests.

- Review file MIME validation.

- Review token handling.

- Ensure production Swagger is restricted.

Dependencies

All major backend modules.

Acceptance Criteria

- Release-blocking tenant tests pass.

- Sensitive endpoints are rate limited.

- Unauthorized resource-ID manipulation fails.

- Security headers are enabled.

- No secrets are exposed client-side.

34. Epic 33 — Accessibility & Responsive QA

Priority:

P1

Objective

Ensure ScholarLink is usable across common devices and accessible interaction patterns.

Technical Tasks

- Keyboard navigation audit.

- Focus state audit.

- Form-label audit.

- Contrast review.

- Screen-reader review of critical flows.

- Mobile breakpoint QA.

- Tablet QA.

- Desktop QA.

- Large table responsive behavior.

- 44px target checks for mobile actions.

Dependencies

Core frontend.

Acceptance Criteria

- Critical workflows are keyboard usable.

- Interactive controls have visible focus.

- Forms have accessible labels.

- Scholar and Mentor flows work on mobile.

- Admin workflows remain usable on tablet/mobile fallback.

35. Epic 34 — QA Automation Foundation

Priority:

P0

Objective

Create repeatable test coverage for high-risk workflows.

Features

- Unit tests

- Integration tests

- API tests

- E2E tests

- Tenant isolation tests

Technical Tasks

- Configure backend test framework.

- Configure frontend tests.

- Configure E2E testing.

- Add test database.

- Add seeded tenant fixtures.

- Add authentication tests.

- Add tenant tests.

- Add assignment workflow tests.

- Add attendance tests.

- Add report tests.

- Add CI execution.

Dependencies

Foundation.

Acceptance Criteria

- Tests run in CI.

- Failed critical tests block merge.

- Cross-tenant test suite exists.

- Main user journeys have automated coverage.

36. MVP Release Priority Summary

P0 — Must Ship

- Engineering Foundation

- Multi-Tenancy

- Authentication

- RBAC

- User Management

- Bulk Import

- Program Management

- Course Management

- Sort or Pair

- Resource Management

- Assignment Creation

- Assignment Edit Window

- Scholar Completion

- Verification

- Meetings

- Attendance

- Progress

- In-App Notifications

- Email Notifications

- Background Jobs

- Admin Dashboard

- Mentor Dashboard

- Scholar Dashboard

- Audit Log

- Monitoring

- Backups

- Security Hardening

- QA Automation

P1 — Strong MVP/Pilot Quality

- Admin Override

- At-Risk Engine

- Analytics

- Reports/Export

- PWA/Offline

- Accessibility/Responsive QA

P2 — Post-Pilot Enhancements

Examples:

- Advanced custom role editor

- Native assignment upload

- Full chat

- Calendar integrations

- Advanced report builder

- AI insights

- Native apps

37. Recommended Delivery Sequence

Recommended engineering sequence:

Foundation

↓

Multi-Tenancy

↓

Authentication

↓

RBAC

↓

Users & Invitations

↓

Programs

↓

Courses

↓

Pairing

↓

Resources

↓

Assignments

↓

Verification

↓

Meetings

↓

Attendance

↓

Progress

↓

Notifications

↓

Dashboards

↓

Audit

↓

Analytics & Reports

↓

PWA

↓

Security & Performance Hardening

↓

Pilot QA

38. Suggested Sprint Grouping

A practical grouping could be:

Sprint Group 1 — Platform Core

- Foundation

- Auth

- Multi-tenancy

- RBAC

Sprint Group 2 — Organization Setup

- Users

- Invitations

- Bulk import

- Programs

- Courses

Sprint Group 3 — Cohort Management

- Course membership

- Mentor assignment

- Sort or Pair

Sprint Group 4 — Learning Operations

- Resources

- Assignment creation

- Assignment publishing

- Edit/change-request flow

Sprint Group 5 — Scholar Tracking

- Mark as Done

- Verification

- Resubmission

- Late penalty

- Admin override

Sprint Group 6 — Participation

- Meetings

- Attendance

- Progress

- At Risk

Sprint Group 7 — Engagement

- Notifications

- Email

- Background jobs

Sprint Group 8 — Visibility

- Admin dashboard

- Mentor dashboard

- Scholar dashboard

- Analytics

- Reports

- Audit

Sprint Group 9 — Production Readiness

- PWA

- Accessibility

- Security

- Monitoring

- Backup

- Performance

- QA/UAT fixes

39. Global Engineering Definition of Done

A backlog item is considered complete only when:

- Code is implemented.

- Code has been reviewed.

- Relevant unit/integration tests exist.

- Tenant isolation is verified.

- Authorization is verified.

- Error handling is implemented.

- Loading and empty states exist where applicable.

- Audit behavior exists where required.

- API documentation is updated.

- Product acceptance criteria pass.

- QA passes in staging.

- No P0/P1 unresolved defect remains for that feature.

40. MVP Exit Criteria

ScholarLink can move to TMF pilot UAT when:

- All P0 epics are complete.

- Critical P1 items selected for pilot are complete.

- Tenant isolation tests pass.

- Authentication/security tests pass.

- Full Admin flow works.

- Full Mentor flow works.

- Full Scholar flow works.

- Assignments work end to end.

- Attendance works end to end.

- Progress is accurate.

- Notifications work.

- Audit records are available.

- Production backups are enabled.

- Monitoring is active.

- Critical mobile flows pass.

- No release-blocking defects remain.

- Product, Engineering, and QA sign off on staging.

41. Recommended Next Artifact

The next document should be the:

ScholarLink QA Test Plan & UAT Checklist

That document should map these backlog items into:

- Functional test cases

- Role-permission tests

- Cross-tenant security tests

- API validation tests

- Assignment state-transition tests

- Attendance calculation tests

- Progress calculation tests

- Notification tests

- PWA/mobile tests

- TMF acceptance scenarios

- Go/No-Go pilot checklist